FAA EVM Program Review

Best Practices Summary

Preliminary

(Excludes WAAS, CAS, VSCS reports)

Prepared by:

BAE

KM Systems Group

September 27, 2005

FAA EVM Review Program Best Practices Summary

Background:

- FAA conducted an EVM assessment of programs with OMB-300 Reporting

- EVM reports identified FAA EVM “Best Practices”

- Best Practices summarized for programs in the Solution Development Phase

  - Summaries grouped by ANS/EIA 748 Categories

    - Organizing

    - Planning

    - Performing & Accounting

    - Analysis & Reporting

    - Change Control

FAA EVM Review Program Best Practices Summary

| Best Practice | ECG | ERAM | NEXCOM | TFM | TMA | WAAS | ITWS | ASDE-X | ASR-9 (4) | ATOP | URET | ASR-11 | ASWON | ATCBI-R | CAS | FTI | NIMS | STARS | VSCS |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| ORGANIZING |
| FAA Standard WBS | X | X | X | X | X |  |  | X | X |  |  |  |  |  |  |  |  | X |  |
| WBS mapped to WBS/CLIN/ SOW or Schedule |  | X | X | X | X |  |  |  | X |  |  |  |  |  |  |  |  | X |  |
| Business system design using EVM | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| WBS CAs | X(3) | X(3) | X | X(3) | X(3) |  | X(3) |  |  |  |  |  |  |  |  |  |  | X(1) |  |
| OBS / WBS CA mapping | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Program team trained on EVM |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Program EVM Procedures |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Field organizations supporting EVM |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| EVM tool suite |  | X(2) | X | X(2) |  | X(2) |  | X(2) | X(2) |  |  |  |  |  |  | X(2) | X(2) | X |  |
| Limited to SW Maintenance Development (2) Some EVM tools implemented (3) Limited to Prime Contractor (4) FYo7 OMB-300 submission |
| Organizing Summary: There is a correlation between Business Systems design using EVM and Best Practices WBS is mapped to FAA Standard WBS, control accounts, organizations, SOW, Schedule, CLINs Use of EVM tool suite applications varies across programs |
| PLANNING |
| One Pass Contracting / IBR | X | X |  | X |  |  |  |  |  | X | X |  |  |  |  |  |  |  |  |
| FFP EVM Reporting | X |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |
| Contract Technical Incentives |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Time phased Perf budgets | X(1) | X(1) | X | X(1) | X(1) |  |  |  |  | X(1) |  |  |  |  |  |  |  |  |  |
| Schedule at Control Account Level | X | X(1) | X |  |  |  |  |  |  | X(1) | X(1) |  |  |  |  |  |  |  |  |
| Program Schedule Reserve | X | X |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |
| Contract schedule incentives | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Schedule Activities / Gov’t & Ctrs | X | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Schedule dependencies / FAA programs | X | X |  |  |  |  |  |  |  |  | X |  |  |  |  |  |  |  |  |
| Program Cost Reserve |  | X |  | X |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |
| Control Account Budgets | X | X(1) | X | X(1) |  |  |  |  |  | X(1) |  |  |  |  |  |  |  |  |  |
| (1) Limited to Prime Contractor |
| Planning Summary: IBR reviews being conducted - One Pass Contracting / IBR conducted prior to definitization FFP EVM reporting being obtained T/S/C contract incentives established Program level schedule and cost reserves established Control account planning for support contractors and FAA FTE are implemented in an EVM tool suite |
| PERFORMING |
| EV based on CAM schedule status | X | X(1) | X | X(1) | X(1) |  |  |  |  | X(1) |  |  |  |  |  |  |  |  |  |
| Costs based on CPR or Invoice | X | X |  | X |  |  | X |  | X | X |  |  |  |  |  | X |  | X |  |
| Estimated costs |  |  | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  | X |  |
| (1) Limited to Prime Contractor |
| Performing Summary: Cost of work accomplished is recorded |
| ANALYSIS & REPORTING |
| Prime Ctr EVM validated |  | X |  | X | X |  |  |  |  | X | X |  |  |  |  | X |  | X |  |
| Prime Ctr EVM surveillance conducted |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Contractor provides EVM status for FFP PBPs | X(1)v |  |  |  |  |  | X(1) |  |  | X(1) |  |  |  |  |  |  |  |  |  |
| EVM graphs used for corrective action monitoring | X(1) | X(1) |  |  | X(1) |  |  |  |  | X(1) | X(1) |  |  |  |  |  |  |  |  |
| Integrated EVM and schedule graph reporting | X(1) | X(1) |  |  | X(1) |  |  |  |  | X(1) | X(1) |  |  |  |  |  |  |  |  |
| Critical Path Analysis for key events | X(1) | X(1) |  |  |  |  | X(1) |  |  | X(1) | X(1) |  |  |  |  |  |  |  |  |
| Subcontractor CPR reporting |  | X |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Schedule change reporting | X(1) | X(1) |  |  |  |  | X(1) |  |  | X(1) | X(1) |  |  |  |  |  |  |  |  |
| Risk Mgmt uses EVM metrics | X(1) |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |
| Control account VARs |  | X(1) | X | X(1) |  |  |  |  |  | X(1) |  |  |  |  |  |  |  |  |  |
| EVM program level data base & reporting |  |  | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Program level EVM PM report | X |  | X | X | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| Prime contractor performance metrics |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| (1) Limited to Prime Contractor |
| Analysis & Reporting Summary: Prime contractor EVM Validations being monitored Performance Based Payments used to monitor EVM Use of EVM “S” used to monitor program performance and corrective actions Control account variance analysis reporting being conducted Centralized program EVM data bases established EVM being linked with risk management Performance metrics being linked to EVM Program mangers getting program EVM performance reports |
| CHANGE CONTROL |
| Prime Ctr baseline reporting | X | X |  | X |  |  |  |  |  | X |  |  |  |  |  |  |  |  |  |
| Baseline control procedures / logs |  |  | X |  |  |  | X |  |  |  |  |  |  |  |  |  |  |  |  |
| Change Control Summary: Program performance baselines being controlled |

Best Practices Deployment Plan

- Incorporate into programs during implementation plan reviews

- Incorporate into SIRs during acquisition reviews

- Incorporate into EVM training material

Identify opportunities through the EVM Council

BACK UP

Best Practice example of earned value data used for monthly Program Management Reviews:

Best Practice example of technical incentive used for earned value recording:

Best Practice example of FFP Performance Based Payments used for earned value recording:

Best Practice example of an IBR conducted prior to contract definitization:

Best Practice example of earned value data being used to monitor FFP Performance Based Payment milestone:

Best Practice example of a management report tracking program schedule reserve:

Best Practice example of a management report tracking changes to program schedule changes:

Best Practice example of a management report using critical path schedule analysis: