The Collaboration Wizard:

A set of factors that lead to success

with suggested remedies for deficiencies

Judith S. Olson, Dan Cooney, Gary M. Olson, Erik Hofer,

Nathan Bos, Jude Yew, Abigail Potter, Ann Zimmerman

and the SOC data group

School of Information

University of Michigan

Our experience with the nearly 100 collaboratories that we have studied shows that there are a number of things that a collaboratory has to get right before it is successful.  By successful, we mean actual collaboration that produces useful scientific results.  We have seen a number of Collaboratories be successful, and a number that failed.  The findings from this overview codify those factors that we think are important for success, and where a factor is missing, remedies that we believe can make the chances for success higher.

The factors cluster into five groups:

- The nature of work with respect to location

- Common Ground

- Collaboration Readiness

- Management, Planning and Decision Making

- Technology Readiness

For each factor, we ask a series of questions, the answers to which indicate whether the endeavor is “ready” or not. Then for those answers that suggests that the collaboratory may not be successful as it is, we suggest remedies.  Remedies may be as simple as “make a plan for this,” or as complicated as “redesign the work’s locations” or “reveal differences in management style and decide on one.”  Making it through all 41 questions suggests that the collaboratory will succeed.

## The Nature of the Work and its location

- How dependent are distributed players on each other?

  - If not at all or some, go to 2.

  - If a lot, go to REMEDY A.

- How ambiguous is the work done by distributed participants?

  - If not at all or some, go to Common Ground.

  - If a lot, go to REMEDY A.  Then go to Common Ground.

REMEDY A:  If the remote participants depend on each other a lot, such as for designing a protocol or designing a trial, this work requires both trust and high signaling among players.  At these points in time, the participants should either be on high end video conferencing or meet face-to-face.  If possible, the work that is highly dependent on multiple players should performed by those who are collocated.

## Common Ground

- Is the task so simple that vocabulary is no issue?

  - If yes, go to Collaboration Ready

  - If no, continue.

- Are there groups of collaborators who are working together for the first time?

  - If no, go to Collaboration Ready

  - If yes, go to 5.

- Does everyone use the same vocabulary and procedures and have a common tongue?

  - If yes, go to 8

  - If no, go to 6

  - If you don’t know, go to REMEDY B

- Is there a thesaurus, dictionary, or “Rosetta Stone?”

  - If yes, go to 8

  - If no, go to 7

- Is this a culture in which people actively help each other understand?

  - If yes, help each other, it will be needed.  Go to 8.

  - If no or don’t know, perform REMEDY B, and proceed with question 8.

REMEDY B:  Spend time discovering and clarifying vocabulary and procedure issues, develop a “Rosetta Stone,” dictionary or training manual to help latecomers understand how this collaboratory uses various words and procedures.

- Do the participants and managers have a common management/working style (e.g. with project plans or loose, hierarchical or democratic or independent but sharing…)

  - If yes, go to Collaboration Ready questions

  - If no, perform REMEDY C and proceed with Collaboration Ready questions.

REMEDY C:  Explicitly reveal work/management expectations, and where there are differences, decide on a common style.   This is part of “Storming” and “Norming” in the traditional organizational behavior literature.

## Collaboration Ready?

- Have more than 80% of the people and the organizations worked together successfully before?

  - If yes, go to Management, Planning and Decision Making.

  - If no, go to 10

- Is the culture naturally collaborative? (e.g., some fields are competing among themselves for the Nobel prize; others have no such competition)

  - If yes, go to Management, Planning and Decision Making.

  - If no, go to 11

- What is the motivation to work together?

  - If the only motivation is the mandate from the funder, then RED FLAG.

  - If the collaboration is the only way to get the money, then RED FLAG.

  - If there are asymmetries in the value (e.g. juniors get prestige from working with the seniors, but the seniors get no benefit), then RED FLAG.

  - If the motivations are any of the following:

    - the mix of skills is required

    - greater productivity for everyone

    - people just like working together

    - there is something in it for everyone.

Then, go to 12.

RED FLAG.  Note to the funder:  The participants might take the money and run.  Set some careful incentives for collaboration, such as releasing the second year’s funding only if there is evidence of true collaboration.

- Do individuals trust that they and the other participants are reliable?

  - If over a threshold, go to 10

  - If under a threshold, do REMEDY D

REMEDY D:  Assign specific tasks, roles, deadlines and quality standards with everyone accountable and the process visible to all.  OR Tie funding to milestones.

- Do individuals think that they and others produce things of high quality?

  - If over a threshold, go to 14

  - If under a threshold, go to REMEDY E.

REMEDY E:  Train people in quality methods. OR Put quality checks in place.  OR Define clear expectations about quality up front.

- Do individuals trust that others will have their best interests at heart and will not take advantage of them?  (e.g. if they are absent in an ad hoc discussion of distribution of resources, like time, money, or space, will they not take advantage?)

  - If over a threshold, go to 15.

  - If under a threshold, go to REMEDY F.

REMEDY F:  Get to know each other at a personal level (e.g. dinner with wine, ropes course).  OR  Put fair practice incentives in place.

- Are the goals aligned in each sub-community (e.g., the computer scientists wanting to make prototypes of new things whereas the scientists need production quality software—this is a misalignment)

  - If yes, go to 16

  - If not, RED FLAG

RED FLAG: If goals are not aligned, the project is not likely to be successful.  For example, though work will get done and tools produced, they may not satisfy the real needs of the scientists.

- Do participants have the feeling of community efficacy, i.e., do they have faith that their collective has the ability to succeed in spite of barriers?

  - If yes, go to Management, planning and decision making

  - If not, go to Remedy G, then Management, planning and decision making.

REMEDY G:  Get to know each other’s strengths, past strategies for overcoming barriers, etc.  If this feeling cannot be engendered, the group may falter at the first obstacle.

### Management, Planning and Decision Making

- Do the main players have adequate time to devote to this project?

  - If yes, go to 18.

  - If no, RED FLAG.

RED FLAG.  To the Funder:  If the key players have many other projects, either do a site visit and ask about time management or ask for an explanation and a plan of how this person will contribute.

- How much of the day can the distributed players communicate in real time?

  - If none, this is a RED FLAG.

  - If 1-4 hours, make plans for meeting times.

  - If more than 4, go to 19

RED FLAG:  If the players have no time when they can meet in real time, even over voice or video conferencing, either the people will only meet asynchronously or someone will be at a severe disadvantage by coming in early or staying late.  The asynchronous-only coordination is a worry because trust will decline and things on this project may drift into lower priority.

- Is there a critical mass at each location?

  - If yes, go to 20.

  - If no, go to REMEDY H

REMEDY H:  Have explicit ways to give attention to the small satellite groups.  For example, in a teleconference, poll to make sure everyone understands or gets to say something.  Have someone at the main location be the eyes and ears for the remote person.

- Is there a “point person” at each location?

  - If yes, go to 21

  - If not,  appoint one, and then go to 21.

- Is there an agreed on management plan?

  - If yes, go to 22

  - If no, make one and go to 22.

- Is the project manager someone respected by the scientists and experienced in project management?

  - If yes, go to 23

  - If not, find someone to fulfill this role. and go to 23.

- Does a communication plan exist?

  - If yes, go to 24.

  - If no, go to REMEDY G and then go to 24.

REMEDY G:  Make a communication covenant, spelling out how communication will take place (e.g. emails, video conferencing, regular face-to-face meetings, etc.) and the promises about attendance and/or replies within certain amount of time.

.

- Is there a plan for reflection and redirection over time?  For example, is there an external review committee or planned site visits?

  - If yes, go to 25.

  - If no, make one and go to 25.

- Are there legal issues (e.g. intellectual property) that must be resolved?

  - If no, go to 26.

  - If yes, remedy them (or it’s a RED FLAG)
.

- Are there financial considerations that must be resolved (e.g. how money will be spent, invoices, advances, etc.)?

  - If no, go to 27.

  - If yes, remedy them (or it’s a RED FLAG).

- Is there a knowledge management system, formal or informal, in place?

  - If yes, go to 28.

  - If not, make one and go to 28.

- Is the decision making free of favoritism?

  - If yes, go to 29.

  - If not remedy this (or it’s a RED FLAG).

- Are decisions based on fair and open criteria?

  - If yes, go to 30.

  - If not, remedy this (or it’s a RED FLAG).

- Does everyone have a chance to influence the decision, to be heard?

  - If yes, go to Technology Readiness.

  - If not, remedy this (or it’s a RED FLAG)

Technology Readiness

- Do the technologies provide the right functionality and are they easy to use?

  - If yes, go to 32..

  - If no, this is a RED FLAG, below.

- If any of the technology needs to be built are user-centered design practices in place, and does upper management believe user-centered design is important?

  - If yes, go to 33.

  - If no, this is a RED FLAG.

RED FLAG:  If developers or those choosing the technologies do not consult with the users directly about what they do and what they need, the design is likely to miss the mark and money and time and resources will be wasted.

- Are the participants comfortable with the collaboration technologies they are to use?  For example, those who use the phone conferencing are often able to easily transfer to video conferencing, those with experience in their own file system can often easily transfer to file sending and editing.

  - If yes, go to 34.

  - If no, this is a RED FLAG below.

- Do the technologies give benefit to the participants?

  - If yes, go to 35.

  - If no, this is a RED FLAG, below.

- Are the technologies reliable?

  - If yes, go to 36.

  - If no, this is a RED FLAG, below.

RED FLAG.  If people do not already use the technology, if it doesn’t give benefit to them directly, they are not easy to use, or the participants are unwilling to explore and learn, communication will be difficult and money wasted.

- Is there agreement among participants about what platform to use?

  - If yes, go to 37.

  - If no, agree on one, and then go to 37.

- Does the networking support the work that needs to be done?

  - If yes, go to 38.

  - If no, upgrade the network, then go to 38.

- Is there technical support at each location?

  - If yes, go to 39.

  - If no, arrange for technical support, then go to 39.

- Is there an overall technical coordinator?

  - If yes, go to 40.

  - If no, appoint a technical coordinator, then go to 40.

- If data sharing is one of the goals of the collaboratory, are there sufficient de facto standards in place and a plan for archiving?

  - If yes, skip to 42.

  - If no, go to REMEDY I.

REMEDY I:  Data sharing requires either a defacto or agreed-on standard data format, or a plan for federating the data (a thesaurus, in effect, to gather all appropriate data from different formats).  These standards or plans take time to develop.  Make sure there is enough time in the proposal to make this.

- If there is instrument sharing as part of the collaboration, is there a plan to certify remote users?

  - If yes, go to END.

  - If no, get one, and go to END.

COLLABORATE!

References

Cramton, C. D. (2001) The mutual knowledge problem and its consequences for dispersed collaboration.  Organization Science,  12(3), 346-371.

Mendez, D., and Narasimhan, R. (2002)  Examining market oriented aspects of cost of quality. IEEE Transactions on Engineering Management. 49(2), 131-139.

Nandakumar, P., Datar, S. M., and Akella, R. (1993)  Models for measuring and accounting for cost of conformance quality.  Management Science.  39(2) 1-16.

Orlikowski, W. (1992)  Learning from Notes:  Organizational issues in groupware implementation. Proceedings of the ACM Conference on Computer Supported Cooperative Work, CSCW’92.  362-369.

# Footnotes

There are other possible measures of success, like affecting science careers, affecting education, inspiring others, changing public perception and funding, and the spread of collaboratory tools.  However, the core success is changing science itself.